Here’s a technical build plan that matches your goals:

- Prototype fast (Markdown-driven, “museum-grade” UI)

- Deploy on Netlify

- Scale indefinitely

- Migrate to SQL/Postgres later without redesigning the site

- Keep your “Brain” as versioned markdown logs

I’m going to pick the stack and standards so you can just execute.

## Stack decisions

### Frontend + content engine

- SvelteKit (excellent for content-heavy sites + fast + clean routing)

- mdsvex (Markdown → Svelte components, supports frontmatter)

- Static-first (build pages from Markdown at build time)

### Hosting

- Netlify (static deploy + optional serverless functions later)

### Future database (Phase 2)

- Postgres hosted (recommend: Supabase or Neon)

- ORM: Drizzle (simple, type-safe) or Prisma (heavier)

### Search (Phase 1)

- Build-time generated search-index.json from Markdown frontmatter + excerpts

 Later: Postgres full-text search (tsvector) / optional vector search.

## Repository structure (first-class, scalable)

standup-arkansas-archive/

site/

src/

routes/

+layout.svelte

+page.svelte                 # homepage

constitution/

+page.svelte               # constitution index

[slug]/+page.svelte        # constitution page renderer

timeline/

power/

community/

legislature/

sources/

tags/

search/

lib/

components/

content/

utils/

styles/

tokens.css

typography.css

layout.css

static/

assets/

scripts/

build-search-index.ts

build-tag-index.ts

build-sitemaps.ts

package.json

svelte.config.js

netlify.toml

content/

index.md

start-here.md

constitutions/

index.md

000_constitution_module_overview.md

001_territorial_governance.md

002_constitution_1836.md

...

timeline/

index.md

eras/

events/

power/

index.md

rules.md

...

community/

index.md

...

sources/

index.md

...

tags/

index.md

power_mechanisms/

policy_areas/

governance/

index.md

...

legislature/

index.md

history.md

process-modern.md

...

data/

DATA_DICTIONARY.md

PLACE_REGISTRY.md

PROVENANCE_SCHEMA.md

census/

bls/

elections/

provenance/

brain/

2025/

2025-04-01.md

2025-04-02.md

decisions/

logs/

README.md

## Content standard (frontmatter + slugs)

Every Markdown page gets:

---

title: ""

section: ""

type: ""

status: "draft"

date: ""

date_range: ""

tags: []

era: []

power_channels: []

power_mechanisms: []

policy_areas: []

places: []

institutions: []

—

Routing rule:

- file name becomes slug (e.g., constitution_1874.md → /constitution/constitution_1874)

- later we can add an explicit slug: field if you want.

## Build mechanics (how Markdown becomes a “system”)

### 1) Page rendering

- SvelteKit route loads Markdown by slug

- mdsvex renders it into styled content

### 2) Auto navigation

At build time, generate JSON maps from the filesystem:

- nav-constitution.json

- nav-timeline.json

- nav-power.json

 Sidebars use these maps so navigation is automatic.

### 3) Search index (Phase 1)

A build script scans all Markdown:

- extracts frontmatter

- generates excerpt

- writes static/search-index.json

Search page filters results client-side.

### 4) Tag pages (Phase 1)

Generate:

- tag index pages (static markdown you already started)

- plus optional auto tag hubs (dynamic pages that list everything tagged “preemption”, “education”, etc.)

Static now: tag definition pages you wrote

Dynamic listing: built from the search index

## Styling plan (museum-grade without bloat)

### CSS tokens

Create tokens.css with:

- spacing scale

- font sizes

- colors (charcoal, parchment, accent)

- border + divider styles

### Typography rules

- serif for content body

- sans for UI and metadata

- generous line height

- strong whitespace

### Content components (reusable)

Build a few lightweight components:

- MetadataBar (status, updated, sourcing status)

- TagRow (clickable tags)

- RelatedLinks

- ProvenanceBox (for data panels later)

## Netlify deployment plan

### 1) Netlify config

- Build command: npm run build

- Publish directory: site/build (or .svelte-kit/output depending on adapter)

Use SvelteKit Netlify adapter:

- @sveltejs/adapter-netlify

### 2) Environment variables (later)

For APIs (Census/BLS) you’ll store keys in Netlify env vars, not in repo.

### 3) Preview deploys

Netlify auto-builds every branch → you get staging URLs to review changes.

## Data integration (Phase 1: JSON panels, no DB)

Create data/provenance/ logs for each pull and write datasets into:

- data/census/acs_county_2019_2023.json

- data/bls/laus_county_2024.json

- data/elections/open_elections_statewide_2000_2024.json

Then build a CommunitySnapshot component that loads relevant JSON by place key (FIPS) and displays:

- Census: population, income, poverty

- BLS: unemployment trend

- Elections: last N races (later)

Each panel must show:

- source name

- vintage

- retrieval date

 (from provenance metadata)

## Phase 2 migration to SQL (without redesign)

When you’re ready:

### Postgres tables (minimum)

- place

- indicator

- indicator_value

- election, race, result

- source, source_pull

### Hybrid content model

Keep Markdown for:

- narrative pages, frameworks, governance, constitutions

Use SQL for:

- indicators, results, query-driven dashboards, pattern tools

The UI stays the same; only the data loaders change.

## Developer workflow (how you work from iPad + laptop)

### On iPad (now)

- Keep writing Markdown (or txt that is Markdown)

- Use consistent frontmatter

- Store daily logs under brain/

### On laptop (execution)

- Copy files into content/ and brain/

- Run scripts to regenerate:

  - nav maps

  - search index

  - tag listings

## Concrete execution checklist (the next build steps)

### Week 1: Stand up the prototype

- Initialize repo structure exactly as above

- SvelteKit + mdsvex rendering for Markdown pages

- Global layout + sidebar system

- Constitution pages render + navigation works

- Search index builds + basic search UI works

### Week 2: “First class” polish

- Typography + spacing system

- MetadataBar + tag click-through

- Dynamic tag hub pages (list all pages tagged X)

- Sitemap + SEO baseline (titles, descriptions)

### Week 3: Data-ready foundation

- Add data/ loaders + provenance display

- One sample CommunitySnapshot panel (even with placeholder JSON)